CALOLEAN

Post-Launch Roadmap

Marketing website · Ads & monetization · Android app with Health Connect · Play Store launch

Prepared 4 September 2026

Status: calolean.com is live on Firebase Hosting → Cloud Run (asia-south1)

Read Section 2 first Three findings from your codebase and from current Google policy change the order of this plan. One of them (the Google Fit shutdown) makes a feature you already budgeted for impossible to build the way it was planned, and another (the Play Store testing rule) can add three weeks to your launch if you pick the wrong account type.

# 1. Where You Stand Today

An honest inventory, taken from the actual codebase rather than from plans — so the roadmap builds on what exists, not on what was intended.

## Live in production

| Layer | What is running |
| --- | --- |
| Domain & TLS | calolean.com + www, Firebase Hosting, Google-managed SSL, www → apex redirect |
| Hosting | Firebase Hosting catch-all rewrite → Cloud Run service 'calolean' (asia-south1) |
| App | Next.js 'standalone' build, scale-to-zero Cloud Run, 1 GiB memory |
| Auth | Firebase Auth — Google popup, email/password, email-link sign-in |
| Data | Firestore (user data, logs, chats) + Cloud SQL Postgres 16 'calolean-db' (foods, exercises, cache) |
| AI | Vertex AI Gemini — chat, food scan, workout parse, form analysis, plan builder |

## Built but not yet switched on

- Ad rendering — components/ads/AdCard.tsx renders a native 'Sponsored' card with a house-promo fallback that reserves the exact slot size, so nothing reflows when real ads appear. It only needs the two AdSense environment variables.

- Consent (CMP) — components/ads/ConsentManager.tsx already loads Google Funding Choices for EEA/UK plus the AdSense script, gated on the publisher ID being set.

- Tier system — lib/entitlements.ts defines free (ads on, usage divisor 1) and premium (ads off, divisor 5). The entitlement is read on every API call. There is no payment path to actually grant 'premium'.

- Affiliate slots — lib/config/affiliate-links.ts plus NEXT_PUBLIC_AMAZON_AFFILIATE_TAG plumbing.

- SEO scaffolding — app/robots.ts and app/sitemap.ts exist (both need correcting — see Section 2).

## Not built at all

- A public marketing website — there is no landing page; calolean.com/ is the signed-in chat app itself.

- Any payment or subscription flow — no Razorpay, Stripe, or Play Billing code exists.

- Google Health / Fit integration — only environment-variable names and planning notes exist. There is no /api/health/callback route and no OAuth code.

- Any Android application — no android/, no Capacitor, no React Native.

## Cost position

August was ₹1,547. The Secret Manager version leak and the Gemini thinking-token overhead are fixed, which removes roughly ₹160/month. The remainder is dominated by Cloud SQL and is now effectively fixed:

| Item | Monthly | Can it be reduced? |
| --- | --- | --- |
| Cloud SQL instance (db-f1-micro) | ≈ ₹882 | No — already the cheapest tier Google offers |
| Cloud SQL storage (25 GB SSD) | ≈ ₹482 | No — Cloud SQL storage can never be decreased |
| Vertex AI (Gemini) | ≈ ₹11 | Already optimised; scales with real usage |
| Secret Manager | ≈ ₹5 | Fixed (was ₹157) |
| Cloud Run / Firestore / other | ≈ ₹10 | Scale-to-zero; scales with real usage |

Two cost levers still open on Cloud SQL Point-in-time recovery is currently Enabled — it bills for write-ahead-log storage on top of your 25 GB. With one to three users and automated daily backups already on, PITR is buying very little. 'Enable automatic storage increases' is currently checked. Because storage can never be decreased, any automatic growth is permanent and permanently billed. Unchecking it makes 25 GB a hard ceiling rather than a floor.

# 2. Three Findings That Change the Plan

These are not opinions about polish. Each one blocks or reshapes something already on your list.

## Finding 1 — calolean.com/ is the app, not a landing page

app/page.tsx is a client component that calls useAuth() and renders the chat interface inside AppLayout. There is no public page describing what Calolean is.

Why it matters: Google's crawler, the AdSense reviewer, and a first-time visitor who has never heard of you all arrive at the same URL and all see the same thing — a login wall or an empty client-rendered shell. AdSense rejects sites that are mostly login-gated with little original content, and a site with no crawlable content cannot rank for anything.

Consequence for the plan: the marketing site is not a 'nice to have later'. It is the gate in front of AdSense approval, in front of all organic acquisition, and (via the privacy-policy URL) in front of the Play Store listing.

## Finding 2 — your privacy policy is blocked from Google, and the sitemap contradicts robots.txt

app/robots.ts disallows /profile. Your privacy policy lives at /profile/privacy-policy and your terms at /profile/terms. Yet app/sitemap.ts submits both of those exact URLs to Google.

- The sitemap tells Google to index two pages that robots.txt forbids it from fetching.

- AdSense requires a reachable privacy policy that discloses ad cookies and third-party vendors.

- Google Play requires a publicly accessible privacy-policy URL on the store listing — reachable without signing in.

Fix: move both documents to public top-level routes (/privacy and /terms), keep redirects from the old /profile/... paths so existing links survive, and correct robots.ts and sitemap.ts together. This is small work with outsized consequences — it unblocks two separate approval processes.

## Finding 3 — the Google Fit integration you planned cannot be built

Your notes and environment variables describe a web OAuth flow (GOOGLE_HEALTH_CLIENT_ID, GOOGLE_HEALTH_REDIRECT_URI, /api/health/callback) against the Google Fit REST API. Two facts make that a dead end:

- New sign-ups closed on 1 May 2024. You cannot register a new project for the Fit APIs at all.

- The Fit APIs shut down at the end of 2026 — roughly three months from now. Even if you had access, you would be building on something with a published end date inside your own development window.

What this actually means for Calolean Health Connect is the replacement, and Health Connect is an on-device Android API — not a web OAuth service. There is no browser equivalent. Step counts, heart rate and sleep therefore cannot be read by calolean.com in a browser at all. So 'Google Health integration' is not a web feature that the Android app happens to share. It is an Android-app-only feature, and it is one of the strongest reasons for the Android app to exist. Practical effect: stop treating the GOOGLE_HEALTH_* environment variables as pending work on the web app. Health data moves to Phase 5 (Android), and the web app keeps manual entry, which it already supports.

# 3. Phase 1 — The Public Marketing Website

Duration: 2–3 weeks. Blocks: AdSense approval, all SEO, the Play Store listing. Nothing else should start before this ships.

## 3.1 The architectural decision

Next.js route groups let one codebase serve two very different kinds of page from the same deployment, with no duplicated infrastructure:

| Route group | Rendering | Contains |
| --- | --- | --- |
| (marketing) | Server-rendered, public, crawlable, cacheable | Landing page, features, pricing, about, blog, FAQ, contact, privacy, terms |
| (app) | Client-side, auth-gated (as today) | Chat, diet, exercise, shop, profile, onboarding |

The signed-in app moves from / to /app (or /chat), and / becomes the landing page. Add a redirect so an authenticated visitor landing on / is sent straight to /app — returning users should never have to click through marketing copy.

Do not skip server rendering here The whole point of the marketing pages is that Googlebot and the AdSense reviewer can read them without executing JavaScript or holding a session. If you build the landing page as a client component, you have rebuilt the exact problem you are trying to solve.

## 3.2 Pages to build

| Page | Route | Purpose & priority |
| --- | --- | --- |
| Home / landing | / | ESSENTIAL. What Calolean is, who it's for, the AI food-scan hook, screenshots, sign-up CTA. |
| Features | /features | ESSENTIAL. One section per pillar: AI food scan, chat coach, exercise library, diet tracking, plans. |
| How it works | /how-it-works | High value. Three or four steps with real screenshots. Removes the main objection: 'is this just another calorie app?' |
| Pricing | /pricing | ESSENTIAL. Free vs Premium. Must exist before you can sell anything (Phase 3). |
| Privacy policy | /privacy | MANDATORY. Public. Required by AdSense and Play. Must disclose ad cookies, analytics, health data and AI processing. |
| Terms of service | /terms | MANDATORY. Public. |
| About | /about | Trust signal. A real founder story materially helps AdSense review and user trust. |
| Contact / support | /contact | MANDATORY for Play. A monitored support email is a store-listing requirement. |
| FAQ | /faq | High SEO value; add FAQPage structured data. |
| Blog index + posts | /blog, /blog/[slug] | ESSENTIAL for AdSense. This is where the original content lives. |

## 3.3 The content that actually gets you approved

AdSense does not reject applications for ugly design. It rejects them for thin or absent original content. A ten-page site where nine pages are UI and one is a form will not pass. Plan on 8–12 substantial articles (900–1,500 words each) before applying.

Write for questions real Indian users type, which is also where your organic traffic will come from:

- Calorie and macro breakdowns of Indian foods — roti, dal, poha, dosa, biryani, paneer dishes

- "How many calories in ___" pages, which map directly onto the food database you already own

- Practical guides: protein targets for vegetarians in India, gym-free home workouts, reading Indian nutrition labels

- Comparisons and explainers where you can be genuinely useful rather than generic

Your food database is an unfair advantage here You already hold a fuzzy-searchable foods table in Cloud SQL. Programmatically generated, genuinely useful '/food/[slug]' pages — real nutrition data per food, server-rendered and crawlable — could become your largest source of organic traffic. Build a few by hand first and confirm they rank; only then generate at scale, and never publish thin auto-generated stubs, which Google penalises.

## 3.4 SEO foundation (do it once, properly)

- Per-page metadata: unique title and description on every marketing route via the Next.js metadata export.

- Open Graph and Twitter card images so shared links render properly.

- Structured data (JSON-LD): Organization and SoftwareApplication on the landing page, FAQPage on the FAQ, Article on blog posts.

- Fix robots.ts — keep /api/ and /profile disallowed, but ensure the new public /privacy and /terms are allowed.

- Fix sitemap.ts — remove the /profile/... entries, add every marketing route and every blog post.

- Verify calolean.com in Google Search Console and submit the sitemap.

- Confirm NEXT_PUBLIC_GA_MEASUREMENT_ID is set so GA4 is actually recording (the plumbing already exists).

## 3.5 Definition of done

- calolean.com/ shows a real landing page to a signed-out visitor, server-rendered.

- Viewing source (JavaScript disabled) shows readable content, not an empty div.

- /privacy and /terms load publicly, with no sign-in and no redirect.

- At least 8 blog posts are published.

- Search Console is verified and the sitemap is submitted without errors.

- An authenticated user hitting / is redirected to the app rather than shown marketing copy.

# 4. Phase 2 — Ads & Affiliate Revenue

Duration: 2–3 days of work, then 1–4 weeks waiting on Google. Depends on: Phase 1 being genuinely complete.

## 4.1 The good news

Your ad implementation is already written and is unusually well designed for policy compliance. AdCard.tsx targets ads only from a database-verified keyword whitelist produced server-side — never from raw chat text — which keeps you clear of the rule against using personal or sensitive user content for ad targeting. ConsentManager.tsx already loads Funding Choices for EEA/UK consent. Nothing needs building; it needs switching on.

## 4.2 Steps

- Apply at adsense.google.com with calolean.com, only after Phase 1 is live and the blog has real content.

- Add the verification snippet, or confirm ownership through Search Console.

- Wait for review. Two days to four weeks is normal. Rejections are common and almost always cite 'low value content' — that is a content problem, not a code problem.

- Once approved, create a native/in-feed ad unit matching the AdCard slot.

- Set NEXT_PUBLIC_ADSENSE_CLIENT_ID (the ca-pub-... value) and NEXT_PUBLIC_ADSENSE_SLOT_NATIVE in .env.local and redeploy. Both are NEXT_PUBLIC_, so they are baked at build time — a rebuild is required, not just a restart.

- Configure the consent message in AdSense → Privacy & messaging (required for EEA/UK traffic).

- Verify a premium account sees no ads — the tierConfig(usage.tier).ads flag already governs this end to end.

## 4.3 Amazon Associates

NEXT_PUBLIC_AMAZON_AFFILIATE_TAG is already wired. Apply to the Indian Associates programme. Note the qualifying rule: you must record a small number of qualifying sales within 180 days of applying or the account is closed. Do not apply until you have traffic that could plausibly convert — applying early and idling is the usual way people lose the account.

Set your revenue expectations honestly At a few hundred sessions a month, AdSense in India realistically returns tens of rupees, not thousands. Ads are worth switching on because they cost you nothing once built and they compound with traffic — but they will not pay your ₹1,390 Cloud SQL bill for a long time. Premium subscriptions (Phase 3) are the realistic path to covering infrastructure.

# 5. Phase 3 — Premium Tier & Payments

Duration: 2–3 weeks. Depends on: a public /pricing page from Phase 1.

## 5.1 What already exists

Everything except the money. lib/entitlements.ts defines the two tiers, every AI route already calls consumeUsage() and reads the tier, ads already switch off for premium, and the usage divisor already stretches premium quotas five-fold. You are adding a way to set a field, not a permissions system.

## 5.2 Choosing a processor

| Option | Fit for Calolean |
| --- | --- |
| Razorpay | Recommended for an India-first launch. Native UPI, cards, netbanking, INR settlement, and subscription support. UPI matters — it is how most Indian users will actually pay. |
| Stripe | Better if you expect meaningful international revenue early. India support exists but UPI coverage and onboarding are weaker for a domestic-first product. |
| Play Billing | Not optional later: if the Android app unlocks premium features, Google requires its billing for digital goods. Plan for both — web via Razorpay, Android via Play Billing. |

## 5.3 What to build

- A /pricing page with a clear free-versus-premium comparison drawn from the real limits in USAGE_COSTS and usageDivisor.

- A checkout route that creates the order or subscription server-side.

- A webhook endpoint that verifies the processor's signature and, only on a verified event, writes tier: 'premium' plus an expiry to the user's Firestore document.

- Firestore rules that make the tier field server-writable only — a client that can set its own tier is a client that gets free premium.

- Handling for renewal, failure, cancellation and expiry, including a scheduled downgrade when the period lapses.

- A simple billing screen under /profile showing plan, renewal date and a cancel option.

The one security rule that matters Grant premium only from a signature-verified server-side webhook. Never from a client callback, a redirect URL, or a success page — all three are trivially forged by anyone with browser dev tools. This is the single most common way small apps leak paid features.

## 5.4 Pricing thinking

Your infrastructure floor is roughly ₹1,390 per month and is nearly all fixed cost, so break-even is a question of subscriber count, not of margin per user. At an indicative ₹199/month, fewer than ten paying subscribers covers the entire current bill. That is a realistic first commercial target and a far more attainable one than the equivalent in ad revenue.

# 6. Phase 4 — Health Data: The Revised Architecture

This phase exists mainly to record a decision, because the original plan is no longer buildable (Finding 3).

## 6.1 What changed

| Google Fit component | Status | Replacement |
| --- | --- | --- |
| Fit REST API (your web OAuth plan) | Closed to new sign-ups since May 2024; shuts down end of 2026 | Google Health API — server-side, newer, access should be verified before relying on it |
| Fit Android APIs | Deprecated | Health Connect — on-device, Android only |
| Fit Goals API | Deprecated | No replacement |
| Wear OS Fit APIs | Deprecated | Health Services |

## 6.2 The decision

- Web app: no automatic health sync. Keep manual entry, which already works (steps, water, weight). Do not invest further in the GOOGLE_HEALTH_* web OAuth path — it targets an API you cannot register for.

- Android app: Health Connect, read-only to start. This is where steps, calories burned, heart rate, sleep and weight come from.

- Housekeeping: the GOOGLE_HEALTH_CLIENT_ID / GOOGLE_HEALTH_REDIRECT_URI / GOOGLE_HEALTH_CLIENT_SECRET variables can be retired from .env.example and the deploy script, or left dormant. TOKEN_ENCRYPTION_KEY should be kept — it is still the right mechanism for encrypting any third-party tokens at rest later.

- If you later want web sync: the realistic routes are the Android app pushing its Health Connect data up to Firestore (so the web reads Calolean's own copy), or integrating a wearable vendor's own API directly. The former is far simpler and keeps you in control of the data.

A strategic upside Health Connect being Android-only turns the mobile app from 'the same product in a wrapper' into the only place automatic step, sleep and heart-rate tracking can happen. That is a real, defensible reason for a user to install it — and a much stronger app-store pitch than a repackaged website.

# 7. Phase 5 — The Android Application

Duration: 6–10 weeks. Depends on: a stable web app; ideally payments (Phase 3) so the app can ship with monetization intact.

## 7.1 Choosing the approach

| Approach | Reuses your code? | Health Connect? | Verdict |
| --- | --- | --- | --- |
| Capacitor | Yes — nearly all of it | Yes, via a native plugin | RECOMMENDED. Wraps your existing Next.js app in a native shell and still allows native Android APIs. |
| Trusted Web Activity (TWA) | Yes, entirely | No | REJECT. Cheapest option, but a TWA is a browser tab — it cannot reach Health Connect, which removes the app's main reason to exist. |
| React Native | No — full UI rewrite | Yes | Only if you want a genuinely native feel and can afford to maintain two codebases. |
| Native Kotlin | No — full rewrite | Yes, best support | Best possible result, largest cost. Not justified at your stage. |

Capacitor is the clear recommendation: one codebase, one set of bug fixes, and full access to Health Connect through a native plugin — which is exactly the combination your situation calls for.

## 7.2 Work items

### Shell and delivery

- Add Capacitor to the existing repository and generate the Android project.

- Decide how the web content is served: point the shell at the live Cloud Run deployment (updates ship instantly, requires connectivity) or bundle assets (works offline, requires a store update for every change). A hybrid — bundled shell, remote data — is usually right.

- Persist the Firebase Auth session natively so users are not asked to sign in on every launch.

- Deep links and Android App Links so calolean.com URLs open the app.

### Native capabilities

- Health Connect permissions and read flow (Section 7.3).

- Push notifications via Firebase Cloud Messaging — meal reminders, streaks, water prompts.

- Native camera integration for food scanning; the compression pipeline in lib/image-compress.ts already exists and should be reused.

- Google Play Billing if premium is sold in-app.

### Polish

- App icon, splash screen, adaptive icons.

- Back-button behaviour, safe areas, and keyboard handling — the three things that most obviously betray a wrapped web app.

- Offline state: a clear message rather than a blank screen.

## 7.3 Health Connect specifics

- Declare the permissions you need, and only those: steps, active calories burned, heart rate, sleep, weight.

- Request permissions at a moment the user understands why — after they view their dashboard, not on first launch.

- Read incrementally with change tokens rather than re-reading full history on every sync.

- Write the results into the same Firestore shapes the web app already uses, so both clients read one source of truth.

- Degrade gracefully: Health Connect is absent or empty on many devices. Manual entry must remain fully functional.

- Handle permission revocation — users can withdraw access at any time from system settings.

Health data raises the compliance bar Once the app reads health data you must complete Google Play's Health Apps declaration, your privacy policy must specifically describe what health data you read, why, where it is stored and how it is deleted, and you may not use health data for advertising. Your ad targeting already avoids personal content — keep that boundary strictly intact once real health data is present.

# 8. Phase 6 — Play Store Launch

Duration: 4–6 weeks, most of it mandatory waiting. Start the account setup early — it runs in parallel with development.

Decide your account type before you pay — it is worth roughly three weeks Personal accounts created on or after 13 November 2023 must run a closed test with at least 12 testers who remain continuously opted in for 14 days before they may even apply for production access. Since 2026 Google also checks that those testers genuinely used the app, so twelve inactive sign-ups will not pass. Organisation (business) accounts are exempt from this requirement entirely. They require business verification, which takes its own time but runs in parallel with development rather than blocking the end of it. If Calolean is or can be a registered business, open an organisation account. It is the single largest schedule saving available anywhere in this roadmap.

## 8.1 Account and listing

- Create the Play Console account (US$25, one time). Choose personal or organisation per the box above.

- Complete identity or business verification.

- Prepare listing assets: 512×512 icon; 1024×500 feature graphic; at least two phone screenshots (more is better); short description (80 characters); full description (4,000).

- Provide the public privacy-policy URL — https://calolean.com/privacy, which Phase 1 created.

- Provide a monitored support email address.

## 8.2 Compliance forms

- Data safety: declare every category you collect — account identifiers, health and fitness data, photos, usage data — and how each is used, whether it is shared, and whether it is encrypted in transit. It must match reality; mismatches are a common rejection cause.

- Health apps declaration: required once you touch Health Connect.

- Content rating questionnaire, target audience, ads declaration (you do serve ads — declare it), and data-deletion policy. Your existing /profile/export screen is a good foundation for the deletion requirement.

## 8.3 Testing and release

- Internal testing — your own devices, immediate.

- Closed testing — this is where the 12-testers / 14-days clock runs if you have a personal account. Recruit real people who will actually open the app; friends and family count, but only if they use it.

- Apply for production access once the criteria are met.

- Open testing (optional) as a wider beta.

- Production release — consider a staged rollout at 20% so a bad build can be halted before it reaches everyone.

Review typically takes a few days but can take longer for a first submission from a new account, and health-data permissions attract extra scrutiny. Budget for at least one rejection and resubmission; it is normal, not a failure.

# 9. Phase 7 — Real Launch & Growth

## 9.1 Before you tell anyone

- Confirm GA4 is recording and define the events that matter: sign-up, onboarding completion, first food scan, first workout logged, premium upgrade.

- Add error monitoring (Sentry or equivalent). Right now a production exception is only visible if you happen to read Cloud Run logs.

- Add uptime monitoring on calolean.com with an alert to your phone.

- Load-test the Cloud SQL connection pool — it is configured with max: 2, which is deliberate and correct for scale-to-zero, but should be verified under concurrent traffic before a traffic spike finds it for you.

- Write the support runbook: where logs are, how to look up a user, how to issue a refund.

## 9.2 Metrics worth watching

| Metric | Why it matters |
| --- | --- |
| Activation — % who complete a first food scan | Your single best predictor of retention. If users never scan, they never see what makes Calolean different. |
| D1 / D7 / D30 retention | Diet apps live and die here. D7 above 20% is a genuinely good signal. |
| Free → premium conversion | 1–3% is typical. Below that, either pricing or the free tier's limits need adjusting. |
| Cost per active user | Vertex AI and Cloud Run scale per request. Watch this before growth, not after. |

## 9.3 Where the first users come from

- Your existing waiting list — you already have those emails in Firestore with a backup. This is your warmest possible audience and should be the first launch email.

- Organic search from the Phase 1 blog and food pages. Slow to start, best long-term return, and already paid for.

- Indian fitness and diet communities on Reddit and elsewhere — participate genuinely; a drive-by launch post gets removed.

- Product Hunt for a visibility spike, once the marketing site is polished enough to convert the traffic.

- App Store Optimisation once live — the title, short description and screenshots are the levers.

# 10. Recommended Sequence

The dependencies matter more than the durations. Three chains constrain everything:

- Marketing site → AdSense. Approval needs public original content.

- Marketing site → Play Store. The listing needs a public privacy-policy URL.

- Android app → Health Connect. There is no other route to health data.

And one schedule trap: the Play account decision (personal versus organisation) should be made in week one, because a personal account adds a mandatory three-week testing period at the very end of the project — the worst possible place to discover it.

| Weeks | Primary work | Running in parallel |
| --- | --- | --- |
| 1–3 | Phase 1 — marketing site, public privacy/terms, SEO fixes, first blog posts | Open the Play Console account; start business verification if going the organisation route |
| 3–4 | Apply to AdSense; keep publishing content | Begin Razorpay onboarding and KYC |
| 4–6 | Phase 3 — payments, pricing page, webhook, entitlement writes | AdSense review is in progress |
| 6–12 | Phase 5 — Capacitor shell, Health Connect, push notifications | Content keeps shipping; watch organic traffic |
| 10–14 | Phase 6 — store assets, data-safety forms, closed testing | 12-tester clock runs here if on a personal account |
| 14–16 | Production release, staged rollout, launch to the waiting list | Monitor retention, cost per user, conversion |

## 10.1 The next seven days

- Uncheck 'Enable automatic storage increases' on calolean-db, and review whether point-in-time recovery is worth its cost at your current scale.

- Decide personal versus organisation for the Play Console account. If organisation is possible, begin verification now.

- Move the privacy policy and terms to public /privacy and /terms routes; fix robots.ts and sitemap.ts to match.

- Scaffold the (marketing) and (app) route groups and move the chat app off /.

- Draft the landing page copy — the hardest part is deciding what Calolean is in one sentence, and it is worth doing before writing any markup.

- Outline your first eight blog posts, chosen from foods that already exist in your database.

- Verify calolean.com in Google Search Console.

A closing note on order: it is tempting to start with the Android app, because it is the most exciting piece. But the marketing site unblocks two approval processes, is the cheapest work in the plan, and is the only item every other phase depends on. Ship it first.