# Calolean — Post-Launch Product & Engineering Roadmap

Purpose: what to build *after* the MVP web app is live (NEXT_STEPS.md Step 9), which technologies to use, and how the backend/cloud grows with you. Written for a solo/small founder on a lean budget — every recommendation favours managed services + serverless + scale-to-zero so you pay for usage, not idle infrastructure.

Golden rule: the live web app *is* the product. Do not rewrite it. Grow it in phases, and only invest in the next phase once the previous one shows real traction (users, retention, revenue).

# Phase 0 — What you already have (the foundation)

| Layer | Technology | Role |
| --- | --- | --- |
| Frontend | Next.js 16 (App Router, React 19, TypeScript, Tailwind v4) | Responsive web app (desktop + mobile web) |
| Hosting | Google Cloud Run (Docker, scale-to-zero) | Runs the app + API routes |
| Auth | Firebase Auth (email + Google) | Login / accounts |
| User data | Cloud Firestore | Food logs, water, workouts, goals, plans, prefs |
| Reference data | Cloud SQL (PostgreSQL 16) | 4M+ foods, exercises, form angles, nutrition cache |
| AI | Vertex AI — Gemini | Food scanning, chat coach, form analysis prompts |
| On-device ML | MediaPipe Tasks Vision | Pose/form analysis in the browser (private) |
| Monetization | Google AdSense + Amazon Associates | Native ads + affiliate product cards |
| Steps | Google Health API | Activity/step sync |
| Secrets | Secret Manager | Server credentials |

This is a genuinely production-grade, low-cost stack. Everything below extends it — the same Firebase + Cloud Run + Cloud SQL + Vertex AI backend serves every future client, including native apps.

# Phase 1 — Stabilize & grow (Month 1–2 after launch)

Goal: make the live app reliable, measurable, and sticky before adding surface area.

## 1.1 Observability (do this first)

Cloud Monitoring + Cloud Logging + Error Reporting (built into GCP, ~free) — dashboards, alerts on error rate/latency.

Sentry (free tier) — front-end + API error tracking with stack traces and user context.

Uptime checks (Cloud Monitoring) — ping the site every minute, email/SMS on downtime.

## 1.2 Automated deploys (CI/CD)

Replace the manual gcloud deploy with GitHub Actions (or cloudbuild.yaml): push to main → build image → deploy to Cloud Run automatically. Adds preview/staging environments.

Keep the existing scripts/deploy/cloud-run.sh as the manual fallback.

## 1.3 Retention loops

Push notifications via Firebase Cloud Messaging (FCM) — meal / water / workout reminders and streak nudges. The notification preferences UI already exists; wire it to FCM + Cloud Scheduler + Cloud Tasks for timed sends.

Email via a transactional provider (Resend, SendGrid, or Firebase Extensions – Trigger Email) — welcome, weekly progress summary, re-engagement.

## 1.4 Installable web app (PWA) — the cheap "app on your phone"

Add a service worker + web manifest so users can "Add to Home Screen" and get an app-like, offline-capable experience. Zero app-store friction, zero extra backend. This buys you a mobile "app" months before a native build is justified.

## 1.5 Growth foundations

SEO content: a blog (/blog) with 10–20 articles ("how a calorie deficit works", exercise guides). Doubles as your AdSense approval content and organic acquisition.

GA4 events + funnels: track signup → onboarding complete → first food log → day-7 retention. Export to BigQuery for deep cohort analysis (free tier is generous).

Tech added: FCM, Cloud Scheduler, Cloud Tasks, Sentry, GitHub Actions, a transactional email provider, PWA service worker, BigQuery.

# Phase 2 — Native mobile apps (Month 2–4)

This is the real "build our app" step: presence on the App Store and Google Play.

## 2.1 Which technology?

| Option | Pros | Cons | Verdict |
| --- | --- | --- | --- |
| Expo / React Native ✅ | Reuse React + TypeScript skills; share business logic & API layer with the web; one codebase for iOS + Android; over-the-air updates (EAS Update); full native access | Some native modules need config | Recommended |
| Flutter | Excellent performance & UI control | New language (Dart); no code reuse from your Next.js app; second skillset | Only if you want pixel-perfect custom UI and don't mind a fresh codebase |
| Capacitor (wrap the web app) | Fastest to ship; reuses the existing web UI as-is | Feels less "native"; limited for camera/health-heavy UX | Good stop-gap between PWA and full native |

Recommendation: Expo (React Native). You keep the exact same backend — the mobile app calls the same API routes and Firebase SDK. Only the UI layer is new, and much of the logic (lib/plan.ts, types, API client patterns) ports directly.

## 2.2 What the native app unlocks

Native health data: Apple HealthKit (iOS) + Android Health Connect — deeper, permissioned steps/workouts/heart-rate than the web Google Health API.

Camera: faster food-scan capture + barcode scanning (your food DB already stores barcodes).

Local + push notifications, home-screen widgets (today's calories/rings), Apple/Google Sign-In (Apple Sign-In is mandatory on iOS if you offer Google sign-in).

Offline-first logging that syncs to Firestore.

## 2.3 Build & release toolchain

Expo EAS Build (cloud builds — no Mac needed) + EAS Submit (to the stores).

RevenueCat (Phase 3) for in-app purchases.

Apple Developer Program ($99/yr) + Google Play Console ($25 one-time). Budget ~2–4 weeks for first-time store review, privacy labels, and screenshots.

Backend changes: essentially none. Firebase + Cloud Run + Cloud SQL + Vertex AI already serve any client. You may add device-token storage in Firestore for push, and Apple/Health Connect token handling similar to the existing Google Health flow.

Tech added: Expo/React Native, EAS, HealthKit, Health Connect, native camera/barcode, RevenueCat (link to Phase 3).

# Phase 3 — Subscriptions & monetization depth (Month 3–5)

The UI already teases Premium ("100 prompts/day · no ads — coming soon"). Turn it on.

Entitlements: extend the existing server-side tier check (lib/entitlements.ts, lib/server/entitlements.ts) — free vs premium gates AI usage and ads.

Payments:

Web: Razorpay (best for India — UPI/cards) or Stripe / Paddle (Paddle = merchant-of-record, handles global tax/VAT for you).

Mobile: Apple/Google in-app purchase is mandatory for digital subscriptions (they take 15–30%). Use RevenueCat to unify web + iOS + Android entitlements behind one API and one webhook.

Webhooks → Firestore: payment events update the user's tier; Cloud Run handles the webhook, Secret Manager holds the keys.

Ads: scale AdSense (mediation, more placements) for free-tier users; premium users see none.

Tech added: RevenueCat, Razorpay/Stripe/Paddle, subscription webhooks on Cloud Run.

# Phase 4 — Feature & AI depth (Month 4–8)

Prioritise by what your analytics say users want. Candidates:

Barcode & packaged-food scanning — instant lookup against your Cloud SQL barcodes (data already there).

AI meal planning & recipes — Gemini generates day/week meal plans that hit the user's macro targets (you already compute per-meal calorie targets in onboarding).

Smarter coaching — RAG over the user's own history (recent logs, trends) so the chat gives personalised, specific advice; optional voice input (speech-to-text) and agentic multi-step coaching.

Semantic food search — add pgvector to Cloud SQL and embed food names for "fuzzy meaning" search (e.g. "protein-rich breakfast") beyond trigram matching.

Progress analytics — weight-trend smoothing, auto-adjusting TDEE as weight changes, insights, streak mechanics.

More wearables — Fitbit, Garmin, Whoop, Apple Watch companion.

Community (scope carefully) — friends, challenges, leaderboards; adds social retention but also moderation cost.

Tech added: pgvector, Vertex AI embeddings, speech-to-text (Vertex/Web Speech API), wearable OAuth integrations.

# Phase 5 — Scale & harden (as users grow — not before)

Only invest here when traffic justifies it; the current setup handles thousands of users fine.

## Backend scaling

Cloud Run: already autoscales; raise max instances, set min-instances ≥ 1 once cold starts hurt UX.

Cloud SQL: move up from db-f1-micro → dedicated tier; add read replicas for read-heavy food lookups; add PgBouncer (or Cloud SQL's built-in pooling) for connection pooling.

Memorystore (Redis): cache hot food lookups and the nutrition cache in-memory for sub-millisecond reads.

Cloud CDN / Cloudflare: cache static assets and images at the edge.

## Data pipeline (automate the food DB refresh)

Cloud Run Jobs + Cloud Scheduler: re-run the USDA/Open Food Facts dump → CSV → staging → transform.sql pipeline on a schedule (dumps refresh ~2×/year), fully hands-off.

Store dumps/backups in Cloud Storage.

## Security & compliance

Cloud Armor (WAF + rate limiting / DDoS) in front of Cloud Run.

API rate limiting per user (protect the AI cost line).

Secret rotation, least-privilege IAM, periodic dependency audits.

India DPDP Act + GDPR: data export & delete already built — keep them working; publish a clear data-retention policy.

## Cost control

Committed-use discounts / right-sizing once spend is predictable; keep scale-to-zero on low-traffic services.

Tech added: read replicas, Memorystore, Cloud CDN, Cloud Run Jobs, Cloud Armor, PgBouncer.

# Target architecture (where it all lands)

┌────────────────────────────────────────────┐
   Web (Next.js/PWA) ─┐  │                Google Cloud                 │
   iOS  (Expo/RN)     ├─▶│  Cloud Run (app + API)  ◀── Cloud Armor/CDN │
   Android (Expo/RN)  ┘  │        │        │        │                  │
                         │        ▼        ▼        ▼                  │
                         │  Firestore   Cloud SQL   Vertex AI (Gemini) │
                         │  (user data) (foods/ex,  (scan/chat/form)   │
                         │              pgvector,                      │
                         │              Redis cache)                   │
                         │        │                                    │
                         │   FCM · Cloud Scheduler · Cloud Tasks ·     │
                         │   Cloud Run Jobs (data refresh) ·           │
                         │   Secret Manager · Cloud Storage · BigQuery │
                         └────────────────────────────────────────────┘
   External: RevenueCat · Razorpay/Stripe · Sentry · AdSense · Amazon ·
             Apple HealthKit / Android Health Connect / Fitbit / Garmin

Key principle: one backend, many clients. The web app, PWA, and native apps all hit the same Cloud Run APIs, Firebase, Cloud SQL, and Vertex AI — you never fork the backend.

# Technology summary

| Layer | Now | Add later |
| --- | --- | --- |
| Web frontend | Next.js 16 / React 19 / TS / Tailwind | PWA (service worker, manifest) |
| Mobile | Responsive web | Expo / React Native, EAS Build/Submit |
| Compute | Cloud Run | Cloud Run Jobs, min-instances tuning |
| Auth | Firebase Auth | Apple Sign-In, MFA, phone auth |
| User DB | Firestore | (scales as-is) |
| Reference DB | Cloud SQL Postgres | Read replicas, PgBouncer, pgvector |
| Cache | Nutrition cache (SQL) | Memorystore (Redis) |
| AI | Vertex AI Gemini | Embeddings, RAG, speech-to-text |
| On-device ML | MediaPipe (web) | HealthKit / Health Connect (native) |
| Notifications | — | FCM push, email (Resend/SendGrid) |
| Scheduling / jobs | — | Cloud Scheduler, Cloud Tasks, Run Jobs |
| Payments | — | RevenueCat + Razorpay/Stripe/Paddle |
| Monetization | AdSense, Amazon | Mediation, premium tier |
| Analytics | GA4 | Firebase Analytics + BigQuery |
| Observability | Cloud Logging | Sentry, uptime checks, Cloud Trace |
| Edge/security | — | Cloud CDN, Cloud Armor (WAF) |
| CI/CD | manual script | GitHub Actions / Cloud Build |

# Suggested timeline (traction-gated, not calendar-locked)

| When | Focus | Outcome |
| --- | --- | --- |
| Month 0 | Launch (NEXT_STEPS Step 9) | Live at calolean.com |
| Month 1–2 | Phase 1: observability, CI/CD, push, PWA, SEO content | Reliable, measurable, installable |
| Month 2–4 | Phase 2: Expo native apps + health integrations | App Store + Play Store presence |
| Month 3–5 | Phase 3: subscriptions (RevenueCat + payments) | Recurring revenue |
| Month 4–8 | Phase 4: barcode, AI meal plans, RAG, wearables | Deeper product, stickier |
| Ongoing | Phase 5: scale, cache, harden, automate | Handles growth cost-efficiently |

# What to build vs. buy (lean-founder guidance)

Buy/managed (don't build): payments (RevenueCat), error tracking (Sentry), email (Resend), push (FCM), auth (Firebase). These are cheap and save weeks.

Build: your differentiators — the AI coaching quality, the food/exercise data pipeline, the onboarding/plan engine, the UX.

Defer until traction: native apps (PWA first), community features, multi-region, Redis/read-replicas.

# Rough cost trajectory

Launch → first ~1k users: ~$10–25/month (Cloud SQL micro + scale-to-zero Cloud Run + low Vertex usage). Basically what you have now.

~10k active users: ~$100–300/month (bigger Cloud SQL, min-instances, more AI calls) — should be covered by ads + affiliate + early subscriptions.

Beyond: scales with revenue; add Redis/replicas/CDN as needed. AI (Gemini) usage is the main variable cost — rate-limit the free tier to protect it.

*This roadmap extends the architecture in PRODUCTION_UPGRADE.md and follows the launch runbook in NEXT_STEPS.md. Revisit it after launch with real usage data — let the metrics, not the calendar, decide the next phase.*