# Calolean — Launch Runbook (NEXT STEPS)

Last updated: 12 June 2026 (rev. 2 — Google Cloud hosting, self-hosted food database) Audience: you (the founder). Every step below is a manual task only you can do — creating accounts, getting keys, passing reviews. The code is done; this document turns it into a live product at https://calolean.com.

Architecture decisions baked into this revision: - Hosting is Google Cloud Run (Docker image, included Dockerfile) — everything lives in one Google Cloud project. No Vercel. - There is no live USDA API. The Calolean food database is built from the USDA FoodData Central + Open Food Facts data dumps into Cloud SQL (prepare CSVs with scripts/dataprep/*.py, load via db/load/*.sql); food verification hits our own database first and falls back to live Open Food Facts only as a last resort.

How to use this document: work top-to-bottom. Steps are ordered so that the slowest approvals (AdSense ~2–4 weeks, Google Health OAuth verification ~weeks) are kicked off as early as possible. Each step says exactly which .env variable it produces — keep a local .env.local as the master copy; production values go into Cloud Run (Step 4).

Estimated monthly cost at launch scale: ~₹2,000–4,000 (Cloud SQL smallest instance ~₹1,500–2,500 + Cloud Run with min-instances=1 ~₹500–1,500; Firebase, Vertex AI usage, GA4 are ~₹0 at low traffic). Set the budget alert in Step 2.

## Progress tracker

| # | Step | Wait time | Status |
| --- | --- | --- | --- |
| 1 | Firebase project (auth + user data) | none | ☐ |
| 2 | Google Cloud + Vertex AI (the AI brain) | none | ☐ |
| 3 | Cloud SQL + build the Calolean food & exercise database | ~1 h hands-on | ☐ |
| 4 | Deploy to Cloud Run + point calolean.com | DNS up to 24 h | ☐ |
| 5 | Google Analytics 4 | none | ☐ |
| 6 | Amazon Associates (affiliate income) | approval after 3 sales | ☐ |
| 7 | Google Health API (steps sync) | verification: weeks — start early | ☐ |
| 8 | Google AdSense (ad income) | review: 2–4 weeks — apply early | ☐ |
| 9 | Final launch checklist | half a day | ☐ |

## Step 1 — Firebase project (user accounts + their data)

Firebase gives Calolean its login system (email + Google sign-in) and the Firestore database that stores each user’s food logs, water, weight, and settings.

Cost: free at this stage (the Blaze upgrade happens automatically with billing in Step 2; still ₹0 at low usage).

- ☐ Go to https://console.firebase.google.com and sign in with the Google account you want to own the business (a dedicated admin@calolean.com via Google Workspace, or your personal account to start).

- ☐ Click Create a project → name it calolean → disable Google Analytics here (we set up GA4 separately in Step 5) → Create.

- ☐ Register the web app: Project Overview → click the </>(Web) icon → nickname calolean-web → do NOT tick Firebase Hosting → Register. Copy the firebaseConfig values into .env.local:

  - apiKey → NEXT_PUBLIC_FIREBASE_API_KEY

  - authDomain → NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN

  - projectId → NEXT_PUBLIC_FIREBASE_PROJECT_ID

  - storageBucket → NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET

  - messagingSenderId → NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID

  - appId → NEXT_PUBLIC_FIREBASE_APP_ID

- ☐ Enable sign-in methods: Build → Authentication → Get started → Sign-in method tab:

  - Enable Email/Password (just the toggle).

  - Enable Google → public-facing name Calolean + support email → Save.

- ☐ Authorized domains: Authentication → Settings → Authorized domains → add calolean.com (after Step 4, also add the *.run.app URL Cloud Run gives you, for testing).

- ☐ Enable Firestore: Build → Firestore Database → Create database → Production mode → location asia-south1 (Mumbai) (cannot be changed later) → Create.

- ☐ Deploy the security rules and indexes (already in the repo: firestore.rules, firestore.indexes.json):

- npm install -g firebase-tools
firebase login
cd <your clone of the calsdeficit repo>
firebase use --add        # pick the calolean project, alias "default"
firebase deploy --only firestore:rules,firestore:indexes

- ☐ Server credentials (Admin SDK): ⚙️ Project settings → Service accounts tab → Generate new private key → JSON downloads. Convert to one base64 line:

- base64 -w0 path/to/downloaded-key.json     # macOS: base64 -i path/to/key.json

- → FIREBASE_SERVICE_ACCOUNT_B64 ⚠️ Never commit the JSON or base64 string to git. Keep the JSON in a password manager, delete from Downloads.

Produces: NEXT_PUBLIC_FIREBASE_* (6 vars), FIREBASE_SERVICE_ACCOUNT_B64

## Step 2 — Google Cloud + Vertex AI (food scanning, chat, form analysis)

Firebase projects ARE Google Cloud projects — reuse the same calolean project for everything: Vertex AI (Gemini), Cloud SQL, Cloud Run hosting, Secret Manager.

Cost: Gemini Flash-Lite is ~₹0.01–0.04 per food scan; expect under ₹500/month until thousands of daily scans.

- ☐ https://console.cloud.google.com → top project picker → select calolean.

- ☐ Enable billing: ☰ → Billing → link a billing account (credit/debit card). Then set a budget alert: Billing → Budgets & alerts → Create budget → ₹3,000/month, email alerts at 50/90/100%.

- ☐ Enable the APIs (visit each with the calolean project selected, click Enable):

  - Vertex AI API: https://console.cloud.google.com/apis/library/aiplatform.googleapis.com

  - Cloud SQL Admin API: https://console.cloud.google.com/apis/library/sqladmin.googleapis.com

  - Cloud Run Admin API: https://console.cloud.google.com/apis/library/run.googleapis.com

  - Cloud Build API: https://console.cloud.google.com/apis/library/cloudbuild.googleapis.com

  - Artifact Registry API: https://console.cloud.google.com/apis/library/artifactregistry.googleapis.com

  - Secret Manager API: https://console.cloud.google.com/apis/library/secretmanager.googleapis.com

- ☐ Create the server service account: ☰ → IAM & Admin → Service Accounts → Create service account:

  - Name: calolean-server

  - Grant roles: Vertex AI User and Cloud SQL Client

  - Done → open it → Keys tab → Add key → JSON → download.

- ☐ Base64 it → GCP_SERVICE_ACCOUNT_B64. Also set:

  - GCP_PROJECT_ID = the project ID shown in the console

  - VERTEX_LOCATION=global, GEMINI_CHAT_MODEL=gemini-3.1-flash, GEMINI_VISION_MODEL=gemini-3.1-flash-lite (defaults — leave as is)

- ☐ Sanity check models: https://console.cloud.google.com/vertex-ai/model-garden → search “Gemini 3.1 Flash” → available without an access request. (If a newer generation exists, just change the two GEMINI_* vars — no code change.)

- ☐ (Optional fallback during setup) GOOGLE_API_KEY from https://aistudio.google.com/apikey — public Gemini API fallback if Vertex is misconfigured. Remove later.

- ☐ Install the gcloud CLI on your machine: https://cloud.google.com/sdk/docs/install → gcloud init → pick the calolean project. (Or do everything from Cloud Shell in the browser — the >_ icon — which has gcloud preinstalled.)

Produces: GCP_PROJECT_ID, GCP_SERVICE_ACCOUNT_B64, (VERTEX_LOCATION, GEMINI_* defaults), optional GOOGLE_API_KEY

## Step 3 — Cloud SQL + build the Calolean food & exercise database

One PostgreSQL instance holds: the Calolean food database (built from the USDA FoodData Central + Open Food Facts data dumps — this replaces any live USDA API), the exercise catalog (from free-exercise-db), the shared nutrition cache, and form-check reference angles. User personal data stays in Firestore.

The data pipeline is: scripts/dataprep/*.py → CSVs → Cloud SQL staging tables → db/load/transform.sql. You prepare and eyeball the CSVs locally first (you’ve already done this), then load them.

⚠️ Instance sizing. If you load the full USDA Branded + Open Food Facts sets (millions of rows + a trigram index), the smallest db-f1-micro will be slow and may run out of memory building the index. For the full datasets, pick at least a 2 vCPU / 8 GB instance (~₹6,000–9,000/mo) for the load, then you can scale it down afterward. If you stick to the generic whole-foods sets (USDA Foundation + SR Legacy + Survey ≈ 20–30k foods), db-f1-micro (~₹1,500–2,500/mo) is fine. Decide based on whether you need branded/packaged products.

- ☐ https://console.cloud.google.com/sql → Create instance → PostgreSQL:

  - Instance ID calolean-db; set + save a strong postgres password

  - Version PostgreSQL 16; region asia-south1; single zone

  - Tier: db-f1-micro for generic foods only, or a 2 vCPU / 8 GB tier if loading the full branded/OFF sets (see the warning above)

  - Connections: Public IP is fine (the app connects through the Cloud SQL connector with IAM)

  - Create (~10 min).

- ☐ Copy the Connection name (calolean:asia-south1:calolean-db) → CLOUD_SQL_CONNECTION_NAME.

- ☐ Databases tab → Create database calolean (keep the default UTF8 encoding — required for the exercise instructions) → CLOUD_SQL_DB=calolean.

- ☐ Users tab → Add user calolean_app + strong password → CLOUD_SQL_USER, CLOUD_SQL_PASSWORD.

- ☐ Create the schema + staging tables — open Cloud Shell (>_ icon, top right):

- git clone https://github.com/mkpurohitt/calsdeficit.git && cd calsdeficit
gcloud sql connect calolean-db --user=calolean_app --database=calolean
# in psql, run in order:
\i db/migrations/001_exercises.sql
\i db/migrations/002_foods.sql
\i db/migrations/003_nutrition_cache.sql
\i db/load/staging.sql
\q

- ☐ Prepare the CSVs locally (you’ve validated these already). On your machine:

- python scripts/dataprep/exercises_to_csv.py
python scripts/dataprep/usda_to_csv.py --dir "C:\path\to\usda_folder"
python scripts/dataprep/off_to_csv.py  --file "C:\path\to\en.openfoodfacts.org.products.csv.gz"

- You now have exercises.csv, usda_foods.csv, off_foods.csv.

- ☐ Load the CSVs into the staging tables. Two ways — use A for the big food files, B is fine for the small exercises file:

- A) Recommended for large files — import via a Cloud Storage bucket:

- # one-time bucket
gcloud storage buckets create gs://calolean-data --location=asia-south1
# upload (run from where your CSVs are)
gcloud storage cp exercises.csv usda_foods.csv off_foods.csv gs://calolean-data/
# grant the Cloud SQL service account read access (the console will name it if this errors)
# then import each CSV into its staging table:
gcloud sql import csv calolean-db gs://calolean-data/usda_foods.csv --database=calolean --table=stg_foods --quiet
gcloud sql import csv calolean-db gs://calolean-data/off_foods.csv  --database=calolean --table=stg_foods --quiet
gcloud sql import csv calolean-db gs://calolean-data/exercises.csv  --database=calolean --table=stg_exercises --quiet

- B) Simpler for small files — psql \copy (streams from your machine):

- gcloud sql connect calolean-db --user=calolean_app --database=calolean
# in psql, from the folder containing the CSVs:
\copy stg_foods FROM 'usda_foods.csv' WITH (FORMAT csv, HEADER true)
\copy stg_foods FROM 'off_foods.csv'  WITH (FORMAT csv, HEADER true)
\copy stg_exercises FROM 'exercises.csv' WITH (FORMAT csv, HEADER true)

- ☐ Transform staging → real tables, then apply form references. In psql:

- gcloud sql connect calolean-db --user=calolean_app --database=calolean
\i db/load/transform.sql               # builds foods + exercises, prints row counts
\i db/migrations/004_form_reference.sql # adds squat/deadlift/etc. form angles (matches by name)
\q

- ☐ Verify in psql: SELECT count(*) FROM foods; and SELECT canonical_name FROM foods WHERE similarity(search_name,'banana') > 0.4 LIMIT 3; returns banana rows; SELECT count(*) FROM exercises; ≈ 870.

ℹ️ Refreshing later: re-run the dataprep scripts on new dumps, re-load staging, and re-run transform.sql + 004 — it’s a full rebuild each time, so it’s safe to repeat.

Produces: CLOUD_SQL_CONNECTION_NAME, CLOUD_SQL_DB, CLOUD_SQL_USER, CLOUD_SQL_PASSWORD, a populated food + exercise database

## Step 4 — Deploy to Cloud Run + point calolean.com at it

The repo includes a production Dockerfile (Next.js standalone). Cloud Run builds and runs it; you map calolean.com to the service. Get the site live now — AdSense, Amazon Associates, and Google OAuth verification all require a live, working website. This replaces the waitlist page.

Cost: pay-per-use; with --min-instances 1 (recommended so the first user of the day doesn’t wait for a cold start) ≈ ₹500–1,500/month.

- ☐ Put the secrets in Secret Manager (server-side values; from your machine or Cloud Shell):

- printf '%s' "$FIREBASE_SERVICE_ACCOUNT_B64" | gcloud secrets create FIREBASE_SERVICE_ACCOUNT_B64 --data-file=-
printf '%s' "$GCP_SERVICE_ACCOUNT_B64"      | gcloud secrets create GCP_SERVICE_ACCOUNT_B64 --data-file=-
printf '%s' "$CLOUD_SQL_PASSWORD"           | gcloud secrets create CLOUD_SQL_PASSWORD --data-file=-
# later, when you have them (Steps 7): GOOGLE_HEALTH_CLIENT_SECRET, TOKEN_ENCRYPTION_KEY

- ☐ Build the image. NEXT_PUBLIC_* values are baked into the browser bundle at build time, so they’re passed as Docker build args (Cloud Shell has Docker preinstalled). From the repo root:

- REGION=asia-south1
IMAGE=$REGION-docker.pkg.dev/$GCP_PROJECT_ID/calolean/web:latest
gcloud artifacts repositories create calolean --repository-format=docker --location=$REGION  # first time only
gcloud auth configure-docker $REGION-docker.pkg.dev

docker build -t $IMAGE \
  --build-arg NEXT_PUBLIC_FIREBASE_API_KEY=... \
  --build-arg NEXT_PUBLIC_FIREBASE_AUTH_DOMAIN=... \
  --build-arg NEXT_PUBLIC_FIREBASE_PROJECT_ID=... \
  --build-arg NEXT_PUBLIC_FIREBASE_STORAGE_BUCKET=... \
  --build-arg NEXT_PUBLIC_FIREBASE_MESSAGING_SENDER_ID=... \
  --build-arg NEXT_PUBLIC_FIREBASE_APP_ID=... \
  --build-arg NEXT_PUBLIC_APP_URL=https://calolean.com .
  # add the GA / AdSense / affiliate build args as you obtain them (Steps 5, 6, 8)
docker push $IMAGE

- ☐ Deploy the image with the runtime env vars and secrets:

- gcloud run deploy calolean --image $IMAGE --region $REGION --allow-unauthenticated \
  --min-instances 1 --memory 1Gi \
  --add-cloudsql-instances $CLOUD_SQL_CONNECTION_NAME \
  --set-env-vars GCP_PROJECT_ID=$GCP_PROJECT_ID,VERTEX_LOCATION=global,CLOUD_SQL_CONNECTION_NAME=$CLOUD_SQL_CONNECTION_NAME,CLOUD_SQL_DB=calolean,CLOUD_SQL_USER=calolean_app,NEXT_PUBLIC_APP_URL=https://calolean.com \
  --set-secrets FIREBASE_SERVICE_ACCOUNT_B64=FIREBASE_SERVICE_ACCOUNT_B64:latest,GCP_SERVICE_ACCOUNT_B64=GCP_SERVICE_ACCOUNT_B64:latest,CLOUD_SQL_PASSWORD=CLOUD_SQL_PASSWORD:latest

- (Re-run both blocks whenever you change a NEXT_PUBLIC_* value; only the deploy command for runtime values.) 💡 Easier long-term: once all keys are settled, ask a Claude Code session to add a cloudbuild.yaml wiring the build args from Secret Manager so deploys become one command / auto-deploy on push.

- ☐ The deploy prints a service URL like https://calolean-xxxxx-el.a.run.app → open it, confirm signup/login works (add this URL to Firebase Authorized domains, Step 1.5).

- ☐ Map the domain: Cloud Run → calolean service → Networking / Manage custom domains → Add mapping → calolean.com (and www.calolean.com). Google asks you to verify domain ownership via Search Console (https://search.google.com/search-console → add calolean.com → DNS TXT record at your registrar) — you need Search Console later for SEO and OAuth verification anyway.

- ☐ At your domain registrar, replace the waitlist DNS records with the records Cloud Run shows you (A/AAAA records for the apex, CNAME ghs.googlehosted.com for www — use exactly what the console displays).

- ☐ Wait for DNS + automatic certificate (minutes to 24 h). Verify https://calolean.com loads the app, not the waitlist.

- ☐ Re-check Firebase Authorized domains contains calolean.com.

Produces: live site at calolean.com; NEXT_PUBLIC_APP_URL; Search Console property (needed again in Steps 7–9)

## Step 5 — Google Analytics 4 (traffic measurement)

Cost: free.

- ☐ https://analytics.google.com → Admin (gear) → Create → Account → name Calolean.

- ☐ Create a Property → calolean.com, timezone India, currency INR.

- ☐ Platform: Web → URL https://calolean.com, stream name Calolean Web.

- ☐ Copy the Measurement ID (G-XXXXXXXXXX) → NEXT_PUBLIC_GA_MEASUREMENT_ID → rebuild/redeploy (build-time var).

- ☐ Verify: open the site, accept the cookie banner (GA only loads after consent), then GA4 → Reports → Realtime shows you.

Produces: NEXT_PUBLIC_GA_MEASUREMENT_ID

## Step 6 — Amazon Associates India (affiliate income)

Powers the product cards in the AI chat, shop teasers, and the ad-fallback card. Until AdSense is approved (Step 8) this is your only monetization, so do it before announcing.

Cost: free. Commission: ~1–9% by category (sports/nutrition typically ~6–9%).

- ☐ https://affiliate-program.amazon.in → Sign up → log in with (or create) an Amazon.in account.

- ☐ Account info: name, address, payee name (must match your bank account for payouts).

- ☐ Website list: https://calolean.com (must be live — Step 4 — with real content).

- ☐ Profile: request Store ID calolean → Amazon assigns e.g. calolean-21 — this is your affiliate tag. Topics: Health & Personal Care / Sports & Fitness. Traffic: SEO/content, in-app recommendations.

- ☐ Identity verification: phone call/PIN.

- ☐ Provisionally approved. ⚠️ You must generate 3 qualifying sales within 180 days or the account closes (reapplying is allowed). After 3 sales Amazon does the final site review.

- ☐ NEXT_PUBLIC_AMAZON_AFFILIATE_TAG=calolean-21 (your real tag) → rebuild/redeploy.

- ☐ Verify: AI chat → “best whey protein” → product card URL contains tag=calolean-21.

- ☐ Payouts: Associates Central → Payment Information → bank account + PAN.

- ☐ Compliance (already built — just confirm): affiliate disclosure visible near product cards and the “As an Amazon Associate…” line in the Terms page.

Produces: NEXT_PUBLIC_AMAZON_AFFILIATE_TAG

## Step 7 — Google Health API (steps & activity sync) — START THE VERIFICATION EARLY

Connects users’ step counts into the exercise page. Works immediately for up to 100 test users while unverified; public access needs Google’s OAuth verification (weeks) — kick it off now and launch with the cap.

Cost: free.

### 7a. Make it work today (test mode)

- ☐ In the calolean project, enable the Health API: https://console.cloud.google.com/apis/library → search “Health” → Enable (successor to the Fitness API; see https://developers.google.com/health/setup).

- ☐ OAuth consent screen: https://console.cloud.google.com/apis/credentials/consent →

  - User type External → Create

  - App name Calolean, support email, logo

  - App domain https://calolean.com; Privacy https://calolean.com/privacy; Terms https://calolean.com/terms (already built)

  - Authorized domain calolean.com

- ☐ Scopes page: add https://www.googleapis.com/auth/health.activity.read (the app’s default, set in lib/server/google-health.ts).

- ☐ Test users: add your Gmail + beta testers (max 100 while status is “Testing”).

- ☐ OAuth client: https://console.cloud.google.com/apis/credentials → Create credentials → OAuth client ID → Web application:

  - JavaScript origins: https://calolean.com

  - Redirect URI: https://calolean.com/api/health/callback

  - → GOOGLE_HEALTH_CLIENT_ID, GOOGLE_HEALTH_CLIENT_SECRET

- ☐ Generate the token-encryption key (encrypts users’ OAuth tokens at rest): openssl rand -hex 32 → TOKEN_ENCRYPTION_KEY. Confirm GOOGLE_HEALTH_REDIRECT_URI=https://calolean.com/api/health/callback.

- ☐ Add to Secret Manager + Cloud Run (gcloud run services update calolean --region asia-south1 --set-secrets ... --set-env-vars GOOGLE_HEALTH_CLIENT_ID=...,GOOGLE_HEALTH_REDIRECT_URI=...). Test: Exercise page → Connect Google Health → consent screen (“unverified app” warning is normal in test mode) → steps appear.

### 7b. Submit for verification (removes the 100-user cap)

- ☐ Consent screen → Publish app → Google flags the sensitive/restricted scopes and starts verification.

- ☐ Prepare:

  - ✅ Privacy policy at calolean.com/privacy explaining exactly what health data you read and why (ours does — re-read once)

  - ✅ Homepage describing the app; domain verified in Search Console (done in Step 4.5)

  - ☐ Screen-recorded demo video (unlisted YouTube): login → “Connect Google Health” → consent screen with your client ID visible → steps in the app

  - ☐ Justification text: “Calolean reads daily step counts and activity calories, with user consent, solely to display them in the user’s own dashboard and improve calorie-balance accuracy. Data is never shared or sold.”

- ☐ Timeline: brand verification ~2–3 days; restricted-scope review several weeks with possible follow-up emails (reply promptly). Test users keep working throughout.

Produces: GOOGLE_HEALTH_CLIENT_ID, GOOGLE_HEALTH_CLIENT_SECRET, GOOGLE_HEALTH_REDIRECT_URI, TOKEN_ENCRYPTION_KEY

## Step 8 — Google AdSense (ad income) — APPLY AS SOON AS THE SITE IS LIVE

The dashboard ad card runs AdSense native in-article ads, auto-falling back to your Amazon affiliate card until approval. Review takes 2–4 weeks — apply right after Step 4.

Cost: free. Revenue: modest until thousands of pageviews/day.

### Before applying — eligibility checklist

- Site live on your own domain (Step 4) ✅

- Privacy policy & Terms live (built-in) ✅

- Cookie-consent banner live (built-in — AdSense/GA load only after consent) ✅

- You are 18+ with an Indian address/bank for payouts

- Genuine content beyond the app shell; if rejected for “low value content”, add 3–5 short articles (e.g. “How a calorie deficit works”) and reapply after 2 weeks.

### Apply

- ☐ https://adsense.google.com → Get started → same Google account → country India → accept terms.

- ☐ Enter site: calolean.com.

- ☐ You get a publisher ID (pub-XXXXXXXXXXXXXXXX). Two changes:

  - NEXT_PUBLIC_ADSENSE_CLIENT_ID=ca-pub-XXXXXXXXXXXXXXXX → rebuild/redeploy (the app injects the AdSense script automatically — doubles as the ownership snippet).

  - Edit public/ads.txt: replace the placeholder with google.com, pub-XXXXXXXXXXXXXXXX, DIRECT, f08c47fec0942fa0 → commit, push, redeploy (I can do this when you have the ID). Verify https://calolean.com/ads.txt.

- ☐ Click Request review. Wait 2–4 weeks; check the dashboard weekly and fix any “needs attention” items.

- ☐ After approval: Ads → By ad unit → In-article → name calolean-dashboard-native → copy the slot ID → NEXT_PUBLIC_ADSENSE_SLOT_NATIVE → rebuild/redeploy.

- ☐ EEA/UK consent: AdSense → Privacy & messaging → GDPR message → create + publish for calolean.com (required for EEA traffic).

- ☐ Verify: dashboard ad card shows a real ad (may take hours; affiliate fallback shows until then — by design).

- ☐ Payments: AdSense → Payments → Indian bank (NEFT) + PAN; address PIN-by-post verification at ₹1,000 earnings; payout threshold ~$100.

Produces: NEXT_PUBLIC_ADSENSE_CLIENT_ID, NEXT_PUBLIC_ADSENSE_SLOT_NATIVE, updated public/ads.txt

## Step 9 — Final launch checklist

When Steps 1–5 are done (6–8 can still be pending review):

### Environment audit

- Cloud Run → calolean service → Revisions → check env vars + secrets match the table below; server secrets only via Secret Manager.

- NEXT_PUBLIC_* values were passed as Docker build args (they’re in the browser bundle — rebuild after changing any).

- No keys in git: git log -p --all -S "BEGIN PRIVATE KEY" returns nothing.

### End-to-end smoke test (live site, desktop + phone)

- Sign up with a fresh email → onboarding → dashboard shows your calorie target

- Google sign-in works

- Scan a food photo → result shows the verified badge sourced from “Calolean Database” → Save → appears in today’s log → totals update

- Log water; log weight; persist after refresh

- Exercise page: search exercises, log a workout, steps card shows Google Health data (test account)

- Form check: record/upload a short squat video → angles + feedback (in-browser; first load downloads the model, ~10 s on slow connections)

- AI chat answers; product cards carry your affiliate tag

- Settings → Export CSV works; Delete account removes data (use a throwaway account!)

- Cookie banner in fresh incognito; Decline → GA/AdSense don’t load (Network tab)

- Light/dark themes; mobile bottom-nav on all five tabs

- /privacy, /terms, /sitemap.xml, /robots.txt, /ads.txt all load

### Search & monitoring

- Search Console (from Step 4.5) → Sitemaps → submit https://calolean.com/sitemap.xml

- Cloud Run → service → Metrics/Logs: glance at error rate after a day

- Cloud SQL → instance → Backups: daily backups ON (default)

- Firebase console → Firestore: data appears under users/<uid>/… as testers sign up

### Announce

- Email the waitlist that calolean.com is live

- Update social bios pointing at the waitlist

## Appendix A — Env var ↔ step cross-reference

Build-time (Docker --build-arg, baked into the browser bundle — redeploy with a rebuild to change): all NEXT_PUBLIC_*. Runtime (Cloud Run env vars / Secret Manager): everything else.

| Variable | From step | Kind | Notes |
| --- | --- | --- | --- |
| NEXT_PUBLIC_FIREBASE_* (6 vars) | 1.3 | build-time | web app config |
| FIREBASE_SERVICE_ACCOUNT_B64 | 1.8 | secret | admin JSON, base64 |
| GCP_PROJECT_ID | 2.5 | runtime |  |
| GCP_SERVICE_ACCOUNT_B64 | 2.5 | secret | server JSON, base64 |
| VERTEX_LOCATION / GEMINI_CHAT_MODEL / GEMINI_VISION_MODEL | 2.5 | runtime | defaults fine |
| GOOGLE_API_KEY | 2.7 | secret | optional fallback |
| CLOUD_SQL_CONNECTION_NAME / CLOUD_SQL_DB / CLOUD_SQL_USER | 3.2–3.4 | runtime |  |
| CLOUD_SQL_PASSWORD | 3.4 | secret |  |
| NEXT_PUBLIC_APP_URL | 4 | build-time | https://calolean.com |
| NEXT_PUBLIC_GA_MEASUREMENT_ID | 5.4 | build-time | G-… |
| NEXT_PUBLIC_AMAZON_AFFILIATE_TAG | 6.7 | build-time | e.g. calolean-21 |
| GOOGLE_HEALTH_CLIENT_ID | 7a.5 | runtime |  |
| GOOGLE_HEALTH_CLIENT_SECRET | 7a.5 | secret |  |
| GOOGLE_HEALTH_REDIRECT_URI | 7a.6 | runtime | https://calolean.com/api/health/callback |
| TOKEN_ENCRYPTION_KEY | 7a.6 | secret | openssl rand -hex 32 |
| NEXT_PUBLIC_ADSENSE_CLIENT_ID | 8.3 | build-time | ca-pub-… |
| NEXT_PUBLIC_ADSENSE_SLOT_NATIVE | 8.5 | build-time | after approval |

(No USDA_API_KEY — the live USDA API is not used; the food database is self-hosted in Cloud SQL, refreshed from USDA bulk dumps via scripts/seed_foods_usda.mjs.)

## Appendix B — Things intentionally NOT in this runbook

- Shop checkout/payments — out of scope per your decision; the shop stays a teaser with affiliate links.

- Native mobile apps / Apple Health — the site is a responsive web app; app-store distribution and Apple Health are a later project.

- Paid subscriptions — all features free at launch.

- CI/CD pipeline — first deploys are manual gcloud commands; once keys are settled, add a cloudbuild.yaml for one-command/auto deploys (any Claude Code session can set this up).

## Appendix C — Who to contact when stuck

- Google Cloud (Run/SQL/Vertex/Firebase): https://console.cloud.google.com/support

- AdSense: https://support.google.com/adsense + community forum (rejections state a category — fix, reapply after 2 weeks)

- Amazon Associates: Associates Central → Contact Us (chat is responsive)

- USDA data downloads: https://fdc.nal.usda.gov/download-datasets (new dumps ~twice a year)

- The codebase: open a Claude Code session on this repo — README.md and PRODUCTION_UPGRADE.md describe the architecture.